Project Proposal: Helio

The AI-Driven Business Orchestration & RPA Platform

Prepared By:

Chiranjit Saha

Apurva Kumar Singh

Course: Software Engineering Project – 2026

Target Delivery: 6 Months

1. Executive Summary

Helio is an enterprise-grade automation platform designed to bridge the gap between rigid ERP suites (like SAP) and flexible no-code tools (like Zapier).

While traditional automation requires heavy engineering effort, Helio introduces a Visual Orchestration Engine that allows non-technical teams (HR, Finance, Operations) to build, visualize, and execute complex workflows. To demonstrate the platform’s capabilities, the project will deliver the Helio Business Suite—a set of 8 AI-enhanced modules powered by this engine, covering critical functions such as Employee Onboarding, Invoice Processing, and Inventory Management.

2. Problem Statement

Modern enterprises face a "Digital Deadlock" in their daily operations:

- The "Black Box" of Operations: Critical processes often stall in email inboxes with no visibility into their status.

- Engineering Dependency: Business teams cannot automate simple tasks without IT support.

- Data Fragmentation: Key context is scattered across PDFs, emails, and spreadsheets.

- Lack of Semantic Intelligence: Existing tools move data but cannot understand or reason over it.

3. Proposed Solution

Helio solves these challenges through a two-layered architecture:

- The Core Engine (PaaS): A low-code visual builder using DAG-based workflows with state management and branching logic.

- The Business Suite (SaaS): Pre-built applications powered by AI, including onboarding, payroll, invoice handling, vendor management, meeting scheduling, and more.

Key Innovation: The “Universal AI Node,” enabling LLM-powered tasks such as summarization, extraction, and classification.

4. Project Objectives

- Develop a Visual Orchestration Engine.

- Implement Human-in-the-Loop workflows.

- Deploy 8 core business automation modules.

- Integrate RAG-based semantic document search.

5. Functional Scope (The Helio Suite)

A. Corporate Operations

- Email Automation

- Smart Meeting Scheduler

- Document Management (RAG)

B. Human Resources

- Employee Onboarding

- Payroll Automation

C. Finance & Supply Chain

- Invoice Processing

- Vendor Onboarding

- Inventory Management

6. System Architecture

Modular Monolith design with:

- Frontend: Next.js + React Flow

- Backend: FastAPI orchestration engine

- Data: PostgreSQL + pgvector

- Async tasks: Redis + Celery

- AI Services: OpenAI GPT-4o

7. Implementation Roadmap (6 Months)

Phase 1: Foundation

Phase 2: Engine Core

Phase 3: Intelligence & Modules

Phase 4: Expansion & Polish

8. Expected Outcomes

The final platform enables users to visually design workflows and execute real-world business processes autonomously using AI.